**Group 9**

**21/02/18**

**12:15**

**ATTENDEES:**

**Thomas**

**Jayden**

**Cristian**

**APOLOGIES FROM**

**Postmortem of previous weeks work:-**

**What went well:-**

**What went badly:-**

**What can be done to improve the current week:-**

**Overall Aim of the weeks sprint:-**

**Tasks for the current week:-**

You need to make absolutely clear that participants understand the scope of the tasks they are being asked to complete and that they have estimated how long they will take to finish. No more than 6 hours p/w per person. **Remember tasks should be short, specific – not 6 hours! Broken down into logical segments and time limited**

Thomas McCarthy:

Create Concept Art For Events: 2h

Managerial Tasks: 1h

Polish Art Assets: 2h

Come Up With New Ideas For Random Events: 1h

Jayden Murray:

Polish The HUD To Fit The Theme Of The Game: 2h

Polish Art Assets To Fit The Art Style: 2h

Think Of Different Score Multipliers For Different Objects: 2h

Meeting On Monday The 26th at 12 (Lunch Time).

Any other business.